**[www.peopleperhour.com](http://www.peopleperhour.com)**

**A MOMENT AGO** (LOCAL TIME FOR ARTHUR: FRI 9:11 PM)

New Proposal

Hello Arthur,

I’m Mina Mounir, Full Stack web developer, I’ve read your project description and as a web developer I would be glad to do the job for you as you expect as nearly every web project I worked on required to be responsive.

Past work:

* Dental clinic website with patients automatic reservation/cancellation system
* Cosmetics store website.

Plan:  
- implement a responsive design or adopt one like Bootstrap.  
- Apply this responsive style to all pages.  
NOTES:  
- Some of the design of the pages may need change (I can do it no problem).  
- If you please, clarify how many pages are there in the website and if they are all the same design, and any style frameworks already applied

Thanks

*Mina*

ITEM

AMOUNT

Semi Final Show up

£40.00

Final Delivery

£30.00

Deposit

**£52.50**

Proposal ID

**20191755**

fixed price

**£70**

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

[www.guru.com](http://www.guru.com)

Dear Martin,

I'm Mina Mounir, an ASP.NET full stack web developer with experience in ASP.NET MVC 5, Entity Framework and MS SQL Server, and as your project description I meet requirements.

Past Similar Work:

* Custom made smoke e-shop website (ASP.NET technology.

Plan:

* Prepare the website map with the contractor (1 day)
* Put a preliminary (pseudo design) for the website structure & database (2 days)
* Finish the site main structure & back end. (10 days)
* If ok, Make the Front-End design (5 days)
* Testing (3 days).

Notes:

* Post-delivery maintenance can be offered but not included in the offer

This can be done for 300 $ as follows

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Advance Deposit: 100 $

After finishing the back end: 100$

After Testing: 100$

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Thanks

*Mina*